CeyLiving

Accounts, Seller Shops, Reviews, Questions and Admin Moderation

Code audit, gap report and implementation specification written for Claude Code

| Item | Value |
| --- | --- |
| Project | CeyLiving storefront (C:\Users\Ashan\Desktop\Claude\ceyliving) |
| Date | 22 October 2026 |
| Inspected | Every source file in app/, components/ and lib/, plus README.md, AGENTS.md, package.json and next.config.ts. No code was changed. |
| Stack found | Next.js 16.4.2 (App Router, cacheComponents), React 19.3, Tailwind CSS 4, TypeScript, Vitest + Testing Library. No backend and no database: data is mock data in lib/data/. |
| Parent document | Sri_Lankan_Creative_Marketplace_AI_Build_Spec.docx (rule IDs BR-, CS-, SEC- refer to it) |
| Status | Ready to hand to Claude Code, one task at a time (Section 12) |

In one sentence.  The storefront looks finished, but every operation that needs a signed-in person (profile, seller shop, listing items, reviews, questions, admin moderation) is missing or only a preview; this document specifies those operations, adds 14 more gaps found in the code, and turns them into 13 ordered tasks for Claude Code.

Live site.  The running site at http://localhost:3000 could not be opened from Claude's browser during this review, so findings come from reading the code. Every finding names the file it comes from.

# 0. How to Use This Document with Claude Code

1. Open Claude Code in the ceyliving folder. Keep this Word file in docs/ so Claude Code can be pointed at it.

2. Do the tasks in Section 12 in order (C01, C02, ...). Paste one task prompt per session. Never ask for “all of it”.

3. Every prompt starts with an inspect step. Let Claude Code list the files it will create or change, check the list, then approve.

4. After each task run npm run lint, npm run typecheck and npm test. All three must pass before the next task.

5. Review the diff and commit. One task = one commit (Conventional Commits, e.g. feat(seller): add shop application form).

Paste this once at the start of every Claude Code session:

You are working on the CeyLiving Next.js storefront. Read AGENTS.md first: this Next.js version

has breaking changes, so check node_modules/next/dist/docs/ before using any Next.js API.

Follow docs/CeyLiving_Feature_Spec.docx. Use the rule IDs (FR-, RULE-, SEC-) in test names.

Reuse existing components (components/forms/fields.tsx, components/ui/icons.tsx, Container,

SectionHeading), design tokens (forest, ink, ink-soft, sage, paper, line, lacquer, turmeric) and

patterns (server components by default, Suspense with skeletons). Never use raw hex colours.

Inspect first, list files, wait for approval. Change nothing outside the task.

Every server action validates input and checks the role and ownership on the server.

# 1. What Exists Today

The public storefront is complete and well built. Everything a signed-in person would do is either a preview that sends nothing or missing.

| Area | State | Evidence in the code |
| --- | --- | --- |
| Catalogue, search, filters, product page, shop page, makers, heritage, help, about | Working (mock data) | app/shop, app/c, app/search, app/p, app/shop/[shopSlug]; data in lib/data/ (11 shops, 35 products, 13 categories) |
| Cart and wishlist | Working in the browser | lib/store.ts saves to localStorage; no link to an account |
| Header Login / Sign Up / account menu | Working | components/layout/header-auth*.tsx, account-menu.tsx, 9 tests in header-auth.test.tsx |
| Session | Demo only | lib/session.ts: role read from the ceyliving_demo_session cookie, which must be typed into the browser console. Always signed out in production. |
| Sign in / Register forms | Preview only | components/forms/auth-forms.tsx: validates, then shows “Accounts aren’t switched on” |
| Become a seller | Dead end | /sell → /register?seller=1 → button “Continue to shop details” goes nowhere; no application form exists |
| Checkout, custom request, contact form | Preview only | checkout-view.tsx and DemoForm in fields.tsx show a success message and send nothing |
| Reviews | Read only | Product.reviews in lib/types.ts is a plain array with a name and no link to an order or customer; no form to write one |
| Product questions / comments | Missing | No type, data, component or route |
| /account, /account/orders | 404 | Linked from lib/account-links.ts but no page in app/account/ except wishlist/ |
| /seller (dashboard) | 404 | Linked for sellers in lib/account-links.ts; no app/seller/ folder |
| /admin | Missing | No route, and the ADMIN role gets no admin link in the account menu |
| Orders | Missing | No Order type or data, so “only buyers can review” cannot be checked |
| Shop and product status | Missing | Shop and Product types have no owner, no status (pending / approved / suspended) and no moderation fields |

# 2. Defects Found During the Audit

| ID | Severity | Defect and fix |
| --- | --- | --- |
| D-01 | Medium | Broken quote marks on every shop page. app/shop/[shopSlug]/page.tsx line 79 contains the characters â€œ and â€ instead of curly quotes (file saved with the wrong encoding). Fix: replace with “ and ”, save as UTF-8, and add an ESLint or test check that fails on the pattern â€. |
| D-02 | High | Account menu links return 404. /account and /account/orders (all users) and /seller (sellers) are linked from lib/account-links.ts but the pages do not exist. Fixed by tasks C02, C05, C06. |
| D-03 | Medium | Admins have no way into admin pages. accountLinks() adds a link only for SELLER. Add “Admin panel” → /admin for ADMIN (task C02). |
| D-04 | Medium | Seller application is a dead end. The register page promises “Next, you’ll tell us about your work” but there is no next step (task C04). |
| D-05 | Medium | Demo sign-in needs the browser console. Only a developer can preview roles. Add demo-role buttons on /signin in development (task C01). |
| D-06 | Low | Review names say “verified purchase” without proof. app/p/[productSlug]/page.tsx prints “verified purchase” for every review, but reviews are not linked to orders. Only print it when the review has an orderItemId (task C08). |
| D-07 | Low | Shop-page review list uses a fragile key (customerName + date). Two reviews by the same name on the same day collide. Use the review ID once reviews have IDs (task C08). |
| D-08 | Low | Forgot password links to the contact form (/help#contact). Acceptable for a preview; replace with a real reset flow when Better Auth arrives (T04). |

# 3. Your Five Findings, Written as Requirements

Each finding is restated as user stories with an ID (FR-) and testable acceptance criteria. Claude Code should treat “must” as required and name the FR- ID in the matching test.

## FR-1. Profile page for every role

User story: As a signed-in customer, seller or admin, I can open My Profile and see my details and the actions that belong to my role.

- Route /account. Signed-out visitors are redirected to /signin?next=/account.

- All roles: initials avatar, name, email (read-only, “Verified” badge when verified), phone, member since, role label, Sign out.

- Editable: name and phone, with inline validation (phone matches ^(\+94|0)7\d{8}$, same as checkout).

- Customer: cards linking to Orders, Wishlist, Saved addresses and My questions.

- Seller: shop name, shop status badge (Pending, Approved, Suspended), buttons “Seller dashboard” and “View my shop”, plus the customer cards (sellers can also buy).

- Applicant (customer with a pending application): application status card with the date submitted and, if rejected, the admin’s reason.

- Admin: “Admin panel” button and the count of items waiting for review.

- Shared account layout: side menu from 768px, horizontal tabs below.

## FR-2. Seller application, shop creation and item posting

User story: As a maker, I apply to sell; after an admin approves me, I can set up my shop and post items that appear in the catalogue.

### FR-2a. Apply to sell

- Route /sell/apply (signed-in customers only). “Apply to sell” on /sell goes here; signed-out visitors register first, then return.

- Fields: proposed shop name, craft, primary category, district, short story (50–1,000 characters), phone, 3–6 work photo URLs (file upload comes with real storage), link to social page (optional), agreement to seller terms and the not-allowed list.

- One open application per user. Status: PENDING → APPROVED or REJECTED (or NEEDS_CHANGES).

- After submitting: confirmation page and status shown on /account.

### FR-2b. Create and edit the shop

- When approved, the user’s role becomes SELLER and a shop is created in status DRAFT with the details from the application.

- Route /seller/shop: edit shop name, slug (auto from name, unique), logo, banner, story, quote, district, dispatch time, return policy.

- Set-up checklist on /seller: profile complete, first item posted, payout details added. The shop goes public (ACTIVE) when the checklist is complete.

### FR-2c. Post and manage items

- Route /seller/products (list with status, price, stock, edit, archive) and /seller/products/new (create).

- Fields match the Product type: title, category, subcategory, description, materials, styles, tags, type (ready to ship / made to order), processing days, dimensions, care, images (1–8 with alt text), variants (label, price, stock, optional compare-at price), customization fields (max 5).

- Save as DRAFT or Submit. A new shop’s first items go to PENDING_REVIEW; after the shop has 3 approved items, new items publish straight to ACTIVE (admin can still remove them).

- Only ACTIVE items of ACTIVE shops appear in catalogue, search, shop pages and the sitemap.

## FR-3. Verified reviews and product questions

### FR-3a. Reviews (buyers only)

- A customer can review a product only if they have an order item for it whose seller order is COMPLETED (delivered).

- One review per order item; rating 1–5 required; comment 10–1,000 characters optional; can be edited within 30 days.

- Product page shows “Write a review” only to eligible customers; others see why (“Only customers who received this item can review it”).

- The seller can post one public reply under each review but cannot edit or delete the review.

### FR-3b. Questions to the seller (any signed-in customer)

- New section “Questions about this item” on the product page, below the details and above reviews.

- Any signed-in customer can ask (10–500 characters). Signed-out visitors see the thread and a “Sign in to ask” link.

- The shop’s seller answers in the thread; the answer is marked “Seller”. Other customers can read but not answer (prevents spam and fake answers).

- The seller sees unanswered questions in /seller/questions and gets a notification.

- Questions must not contain phone numbers, emails or links (prevents off-platform deals); the form warns and blocks them.

- Customers can report a question or answer as inappropriate.

## FR-4. Admin manages sellers

- /admin/applications: queue of applications with photos and details; actions Approve, Reject (reason required), Request changes (message required).

- /admin/sellers: list of shops with status, owner, items, rating, reports; filters by status.

- Actions per shop: Suspend (reason required; hides the shop and its items immediately), Reinstate, Verify (shows the “Verified maker” badge), Remove (permanent close; items archived, open orders must be finished or refunded first).

- Every admin action is recorded in the audit log with who, what, when and why.

## FR-5. Admin moderates reviews, questions and comments

- /admin/moderation: one queue for reviews, questions and answers, newest and most-reported first, with filters (type, status, reported only).

- Actions: Hide (content stays in the database, removed from public view, author sees “hidden by moderator”), Restore, Delete (permanent, only for illegal content or personal data), Reply as CeyLiving (official answer, marked “CeyLiving team”).

- Block a user from posting: Mute for 7 or 30 days, or Ban (cannot post reviews or questions; can still buy). Reason required.

- Admins cannot edit what a customer wrote; they can only hide, restore, delete or reply. This keeps reviews honest.

# 4. Additional Missing Operations Found

These were not in your list but are needed for the five features to work end to end, or are required by the build spec. Priority: Must = needed before launch, Should = soon after, Later = when there is demand.

| ID | Operation | Why it is needed | Priority |
| --- | --- | --- | --- |
| FR-6 | Customer order history and order detail (/account/orders) | Already linked in the menu (404 today). Reviews depend on orders, and buyers need to track delivery. | Must |
| FR-7 | Seller order management (/seller/orders) | Sellers must accept, mark dispatched (courier + tracking) and see buyer address. Status flow from spec BR-07. | Must |
| FR-8 | Report content and shops | “Report” on items, shops, reviews, questions and answers, feeding the admin queue. Required by spec BR-20. | Must |
| FR-9 | Admin product moderation (/admin/products) | Approve or reject items in PENDING_REVIEW, remove items that break the rules. | Must |
| FR-10 | Audit log (/admin/audit-log) | Every approval, rejection, suspension, hide, delete and ban is recorded. Spec SEC-11. | Must |
| FR-11 | In-site notifications | Bell icon with unread count: application decision, new order, new question, answer received, content hidden. Email later. | Should |
| FR-12 | Saved addresses (/account/addresses) | Checkout prefill and profile cards link here. | Should |
| FR-13 | Seller payout details and statements | Bank details (masked), weekly statement with commission. Needed before real money moves. | Should |
| FR-14 | Custom request inbox | /custom form sends nothing today; route requests to the chosen seller with quote / accept / decline. | Should |
| FR-15 | Admin dashboard (/admin) | Counts: pending applications, pending items, open reports, flagged content, new shops this week. | Should |
| FR-16 | Admin user management (/admin/users) | Find a user, see role and history, mute or ban, change role (audited). | Should |
| FR-17 | Delete my account / download my data | Sri Lanka PDPA core duties start 1 January 2027 (spec SEC-12). | Should |
| FR-18 | Seller reply to reviews | Lets makers respond politely to criticism; builds trust. | Should |
| FR-19 | Helpful votes on reviews and questions | Sort the most useful content first. | Later |

# 5. Roles and Permissions

A new role state is added: an applicant is a CUSTOMER with a PENDING application. Permissions are checked on the server in every action (never only by hiding buttons).

| Operation | Guest | Customer | Applicant | Seller (own) | Seller (other) | Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Browse, search, read reviews and Q&A | Yes | Yes | Yes | Yes | Yes | Yes |
| View and edit own profile | No | Yes | Yes | Yes | — | Yes |
| Apply to sell | No | Yes | No (one open) | No | — | No |
| Edit shop, post or edit items | No | No | No | Yes | No | Hide / remove only |
| Ask a question | No | Yes | Yes | Yes (not on own items) | Yes | Reply as CeyLiving |
| Answer a question | No | No | No | Yes | No | Yes, as CeyLiving |
| Write a review | No | If delivered | If delivered | Not own items | If delivered | No |
| Reply to a review | No | No | No | Yes | No | Yes, as CeyLiving |
| Report content | No | Yes | Yes | Yes | Yes | — |
| Hide, restore, delete content; mute or ban | No | No | No | No | No | Yes |
| Approve, reject, suspend, verify, remove shops | No | No | No | No | No | Yes |

Rule of thumb.  Hiding a button is a convenience. The real check is the requireRole() and assertShopOwner() call at the top of every server action (Section 7.3).

# 6. Data Model Changes

Extend lib/types.ts (keep its existing names). IDs are strings (UUID). Times are ISO 8601 UTC strings. Money stays in cents. These mirror Section 7 of the build spec so the NestJS API can replace the mock store later without renaming anything.

## 6.1 New status enums

| Type | Values |
| --- | --- |
| Role | CUSTOMER, SELLER, ADMIN (already in lib/session.ts; move to lib/types.ts) |
| ApplicationStatus | PENDING, NEEDS_CHANGES, APPROVED, REJECTED, WITHDRAWN |
| ShopStatus | DRAFT, ACTIVE, SUSPENDED, CLOSED |
| ProductStatus | DRAFT, PENDING_REVIEW, ACTIVE, REJECTED, ARCHIVED, REMOVED |
| ContentStatus | VISIBLE, HIDDEN, DELETED (for reviews, questions, answers) |
| SellerOrderStatus | NEW, ACCEPTED, IN_PROGRESS, DISPATCHED, COMPLETED, CANCELLED, REFUNDED |
| ReportStatus | OPEN, RESOLVED, DISMISSED |
| PostingRestriction | NONE, MUTED, BANNED |

## 6.2 New and changed entities

| Entity | Fields | Notes |
| --- | --- | --- |
| User (new) | id, name, email, phone?, role, emailVerified, postingRestriction, mutedUntil?, createdAt | Replaces the hard-coded DEMO_USERS in lib/session.ts. |
| SellerApplication (new) | id, userId, shopName, craft, categorySlug, district, story, phone, workPhotoUrls[], socialUrl?, acceptedTermsAt, status, adminNote?, decidedById?, decidedAt?, createdAt | One non-final application per user. |
| Shop (changed) | + id, ownerId, status, statusReason?, createdAt, updatedAt | Keep all existing fields. isVerified set only by admin. |
| Product (changed) | + id, status, rejectionReason?, createdAt, updatedAt; reviews field removed from the product object | Reviews move to their own collection so they can be moderated. |
| Order / SellerOrder / OrderItem (new) | As spec Section 7.2: Order (id, orderNumber, customerId, totals, placedAt), SellerOrder (id, orderId, shopId, status, courier?, trackingRef?, completedAt?), OrderItem (id, sellerOrderId, productId, variantSku, title snapshot, unitPriceCents, quantity) | Seeded with demo orders until real checkout exists. |
| Review (changed) | id, productId, shopId, orderItemId, authorId, authorName, rating, comment?, status, sellerReply?, sellerRepliedAt?, createdAt, editedAt? | orderItemId is unique: one review per bought item. |
| ProductQuestion (new) | id, productId, shopId, authorId, authorName, body, status, createdAt |  |
| ProductAnswer (new) | id, questionId, authorId, authorRole (SELLER or ADMIN), body, status, createdAt | Customers cannot answer. |
| Report (new) | id, reporterId, targetType (PRODUCT, SHOP, REVIEW, QUESTION, ANSWER), targetId, reason, details?, status, resolvedById?, resolution?, createdAt | One open report per user per target. |
| AuditLog (new) | id, actorId, action (e.g. shop.suspended), targetType, targetId, reason?, before?, after?, createdAt | Append-only. Never edited or deleted. |
| Notification (new) | id, userId, type, title, href, readAt?, createdAt | Shown in a header bell (FR-11). |

Migration of mock data.  The current 11 reviews in lib/data/products.ts become rows in lib/data/reviews.ts, each linked to a seeded demo order item, so the “verified purchase” label is true (fixes D-06).

# 7. Architecture Inside the Current App

The storefront has no backend yet, and the full NestJS API (build spec T02–T04) is a larger step. To build these features now without rework later, add a server layer inside the Next.js app that has the same shape as the future API: services hold the rules, repositories hold data access, and only repositories change when the real database arrives.

## 7.1 Folder layout

ceyliving/

├── app/

│   ├── account/            layout.tsx, page.tsx (profile), orders/, addresses/, questions/, wishlist/ (exists)

│   ├── sell/apply/         page.tsx, submitted/page.tsx

│   ├── seller/             layout.tsx, page.tsx (checklist), shop/, products/, products/new/,

│   │                       products/[id]/edit/, orders/, questions/, reviews/

│   └── admin/              layout.tsx, page.tsx (dashboard), applications/, sellers/, products/,

│                           moderation/, reports/, users/, audit-log/

├── components/

│   ├── account/  seller/  admin/  reviews/  questions/   (new feature folders)

│   └── forms/fields.tsx    (exists: reuse Field, TextArea; add Select, CheckboxGroup)

├── lib/

│   ├── types.ts            (extend, Section 6)

│   ├── session.ts          (getSession reads the user from the store, Section 7.4)

│   ├── validation/         zod schemas: profile.ts, application.ts, shop.ts, product.ts, review.ts, question.ts, moderation.ts

│   └── server/             server-only code (import 'server-only' at the top of each file)

│       ├── auth.ts         requireUser(), requireRole(), assertShopOwner(), canPost()

│       ├── errors.ts       NotFoundError, ForbiddenError, ConflictError, ValidationError

│       ├── store/          dev-store.ts (JSON file), seed.ts

│       ├── repositories/   users, applications, shops, products, orders, reviews, questions, reports, audit, notifications

│       ├── services/       one file per feature: profile, applications, shops, products, reviews, questions, moderation, reports

│       └── actions/        Next.js server actions, thin: parse input → call service → revalidate → return result

└── docs/                   this document

## 7.2 Request flow

Form (client component)  --submit-->  Server action (lib/server/actions/*.ts)

1. const actor = await requireUser()            // signed in? (SEC-A1)

2. const input = schema.safeParse(formData)     // Zod, return field errors (SEC-A3)

3. await service.doThing(actor, input.data)     // rules + ownership (RULE-*)

-> repository.read/write                  // only place that touches data

-> audit.record(...) for admin actions

-> notifications.create(...) when someone else must know

4. revalidatePath / updateTag for affected pages

5. return { ok: true } or { ok: false, fieldErrors, message }

## 7.3 Coding pattern Claude Code must follow

// lib/server/services/questions.ts

import 'server-only';

/** Seller (of this shop) or admin answers a question. RULE-Q2, RULE-Q3 */

export async function answerQuestion(actor: Actor, input: AnswerInput): Promise<ProductAnswer> {

const question = await questionsRepo.findById(input.questionId);

if (!question || question.status === 'DELETED') throw new NotFoundError('Question not found');

if (actor.role !== 'ADMIN') await assertShopOwner(actor, question.shopId); // throws ForbiddenError

assertNoContactDetails(input.body);                                          // RULE-Q4

const answer = await questionsRepo.addAnswer({

questionId: question.id,

authorId: actor.id,

authorRole: actor.role === 'ADMIN' ? 'ADMIN' : 'SELLER',

body: input.body.trim(),

});

await notifications.create(question.authorId, 'question.answered', `/p/${question.productSlug}#q-${question.id}`);

return answer;

}

## 7.4 Data store: a stepping stone, not the final database

- lib/server/store/dev-store.ts keeps all collections in one JSON file (.data/dev-store.json, git-ignored), seeded from lib/data/ on first run. Writes are serialised with a simple in-process lock and an atomic write (write temp file, then rename).

- Repositories are the only importers of the store. When the NestJS API or Prisma database arrives, rewrite the repositories only; services, actions and pages do not change.

- The store refuses to run when NODE_ENV === 'production', like the demo session today. It is for development and demos only.

- Catalogue reads (lib/catalogue.ts, lib/data/*) switch to the products repository and filter by status (RULE-P4), so suspended shops and unapproved items disappear everywhere at once.

## 7.5 Demo sign-in (development only)

- Seed users: one customer, one applicant, two sellers (one ACTIVE, one SUSPENDED shop), one admin, one muted customer.

- /signin shows a “Demo accounts” panel only when NODE_ENV !== 'production': a button per seed user. It sets the existing ceyliving_demo_session cookie to the user ID (not the role) as HttpOnly, SameSite=Lax.

- getSession() looks the user up in the store, so role changes (applicant → seller after approval) show immediately.

- When Better Auth arrives (spec T04), only getSession(), signOut() and the sign-in page change.

# 8. Status Flows

Each flow is one function (e.g. transitionApplication(from, to, actor)) with a table of allowed moves. Any other move throws ConflictError. Every move by an admin writes an audit entry.

## 8.1 Seller application

| From | To | Who | Side effects |
| --- | --- | --- | --- |
| (new) | PENDING | Customer | Notify admins |
| PENDING | APPROVED | Admin | Role → SELLER; create shop in DRAFT; notify applicant; audit |
| PENDING | REJECTED | Admin (reason) | Notify applicant with reason; may re-apply after 30 days; audit |
| PENDING | NEEDS_CHANGES | Admin (message) | Notify applicant; applicant edits and resubmits |
| NEEDS_CHANGES | PENDING | Applicant | Notify admins |
| PENDING / NEEDS_CHANGES | WITHDRAWN | Applicant | — |

## 8.2 Shop

| From | To | Who | Side effects |
| --- | --- | --- | --- |
| DRAFT | ACTIVE | System | When set-up checklist is complete (RULE-S3) |
| ACTIVE | SUSPENDED | Admin (reason) | Shop and items hidden at once; seller notified; open orders continue; audit |
| SUSPENDED | ACTIVE | Admin | Items with status ACTIVE reappear; audit |
| ACTIVE / SUSPENDED | CLOSED | Admin (reason) | Only when no open seller orders; items ARCHIVED; role → CUSTOMER; audit |

## 8.3 Product

| From | To | Who | Side effects |
| --- | --- | --- | --- |
| DRAFT | PENDING_REVIEW | Seller | If shop has < 3 approved items (RULE-P2) |
| DRAFT | ACTIVE | Seller | If shop has ≥ 3 approved items |
| PENDING_REVIEW | ACTIVE / REJECTED | Admin (reason for reject) | Notify seller; audit |
| REJECTED | PENDING_REVIEW | Seller | After editing |
| ACTIVE | ARCHIVED | Seller | Hidden from catalogue; can be restored to DRAFT |
| Any | REMOVED | Admin (reason) | Rule-breaking item; seller cannot restore; audit |

## 8.4 Reviews, questions and answers

| From | To | Who | Side effects |
| --- | --- | --- | --- |
| (new) | VISIBLE | Author | Seller notified (question or review) |
| VISIBLE | HIDDEN | Admin (reason) | Author notified; reports on it resolved; audit |
| HIDDEN | VISIBLE | Admin | Audit |
| VISIBLE / HIDDEN | DELETED | Admin (reason) | Body erased, row kept for audit; ratings recalculated; audit |

# 9. Business Rules

Each rule is enforced in a service and covered by at least one test whose name contains the ID, e.g. it('RULE-R1 blocks a review without a delivered order').

| ID | Rule |
| --- | --- |
| RULE-A1 | A user may have only one application in PENDING or NEEDS_CHANGES. A REJECTED user may re-apply after 30 days (configurable in lib/config.ts). |
| RULE-A2 | Only ADMIN can approve, reject or request changes. Reject and request-changes require a reason of 10–500 characters, shown to the applicant. |
| RULE-A3 | Approval is atomic: application APPROVED + user role SELLER + shop DRAFT happen together, or none of them happen. |
| RULE-S1 | A seller owns exactly one shop. Every seller action loads the shop by ownerId = actor.id, never from an ID sent by the form. |
| RULE-S2 | Shop slug is generated from the name, lowercase with hyphens, unique, 3–60 characters; reserved words (admin, seller, account, api, new) are refused. |
| RULE-S3 | A DRAFT shop becomes ACTIVE only when: logo, banner, story (≥ 50 characters), district, dispatch time and return policy are set, and at least one item is ACTIVE or PENDING_REVIEW. |
| RULE-S4 | A SUSPENDED or CLOSED shop’s items are invisible in every public view (catalogue, search, shop page, product page returns 404, sitemap, search suggestions, recently viewed). |
| RULE-P1 | An item can be submitted only with: title (5–120 characters), category, description (≥ 50 characters), ≥ 1 image with alt text, ≥ 1 variant with price > 0, processing days if made to order. Matches spec BR-03. |
| RULE-P2 | Items of a shop with fewer than 3 approved items go to PENDING_REVIEW; after that they publish directly, and admin can still remove them. |
| RULE-P3 | Prices and stock are integers (cents, units). Price 100–10,000,000 cents; stock 0–9,999; max 8 images, 10 variants, 5 customization fields. |
| RULE-P4 | Public listings show only items with product status ACTIVE whose shop is ACTIVE. |
| RULE-R1 | A review needs an order item bought by the author whose seller order is COMPLETED, for the same product, with no existing review. |
| RULE-R2 | Reviews can be edited by the author for 30 days; each edit sets editedAt, shown as “edited”. Rating is required (1–5). |
| RULE-R3 | Sellers cannot review their own items and cannot edit, hide or delete reviews; they may reply once (≤ 1,000 characters, editable). |
| RULE-R4 | Average rating counts only VISIBLE reviews; “Best rated” sorting keeps the spec rule (Bayesian average, minimum 3 reviews). |
| RULE-Q1 | Any signed-in user who is not muted or banned can ask a question on an ACTIVE item, except on their own shop’s items. Limit: 5 questions per user per hour. |
| RULE-Q2 | Only the seller who owns the item’s shop, or an admin, can answer. Admin answers show “CeyLiving team”. |
| RULE-Q3 | The asker is notified when an answer is posted; the seller is notified of new questions. |
| RULE-Q4 | Questions, answers, reviews and replies must not contain email addresses, phone numbers or URLs. Validation explains why and blocks the post. |
| RULE-M1 | Only ADMIN can hide, restore or delete content, mute or ban users, and every such action requires a reason and writes an audit entry. |
| RULE-M2 | Admins never edit what a customer wrote. They can hide, restore, delete, or reply as CeyLiving. |
| RULE-M3 | Mute blocks posting for 7 or 30 days; Ban blocks posting until lifted. Neither blocks buying, viewing or the user’s own data. |
| RULE-M4 | Content with 3 or more open reports is hidden automatically until an admin decides (configurable threshold). |
| RULE-M5 | An admin cannot ban, mute or change the role of another admin, or of themselves. |
| RULE-N1 | Notifications are created by services, never by pages; a user can read only their own. |

# 10. New Routes

| Route | Access | Content |
| --- | --- | --- |
| /account | Signed in | Profile, role cards, application status (FR-1) |
| /account/orders, /account/orders/[orderNumber] | Signed in | Order history and detail with “Write a review” per delivered item (FR-6) |
| /account/addresses | Signed in | Saved addresses (FR-12) |
| /account/questions | Signed in | Questions I asked and their answers |
| /account/notifications | Signed in | All notifications (FR-11) |
| /sell/apply, /sell/apply/submitted | Customer | Application form and confirmation (FR-2a) |
| /seller | Seller | Set-up checklist, counts: new orders, unanswered questions, items pending (FR-2b) |
| /seller/shop | Seller | Edit shop profile and policies |
| /seller/products, /new, /[id]/edit | Seller | Item list, create, edit, archive (FR-2c) |
| /seller/orders, /seller/orders/[id] | Seller | Accept, dispatch, buyer address (FR-7) |
| /seller/questions | Seller | Unanswered first; answer inline |
| /seller/reviews | Seller | Reviews of my items; reply |
| /admin | Admin | Dashboard counts (FR-15) |
| /admin/applications, /[id] | Admin | Review applications (FR-4) |
| /admin/sellers, /[shopId] | Admin | Manage shops: suspend, reinstate, verify, close |
| /admin/products | Admin | Pending items; approve, reject, remove (FR-9) |
| /admin/moderation | Admin | Reviews, questions, answers: hide, restore, delete, reply (FR-5) |
| /admin/reports | Admin | Open reports with target preview (FR-8) |
| /admin/users, /[id] | Admin | Search users, mute, ban, role history (FR-16) |
| /admin/audit-log | Admin | Read-only log with filters (FR-10) |

Every /account, /seller and /admin layout calls requireRole() on the server and redirects; pages set robots: { index: false }. Product and shop pages gain the Q&A section and the review form (no new routes).

# 11. Security and Code Quality Rules for These Features

| ID | Requirement |
| --- | --- |
| SEC-A1 | Every server action and every protected layout calls requireUser() or requireRole() first. Deny by default. Hidden buttons are not security. |
| SEC-A2 | Ownership comes from the database: load the shop by ownerId = actor.id; never trust shopId, userId, role, price or status sent from the browser. |
| SEC-A3 | All input is validated with Zod schemas in lib/validation/ (add the zod package; it is the one new dependency in this document). Return field errors, not exceptions. |
| SEC-A4 | User text is rendered as plain text (React escapes it). Never use dangerouslySetInnerHTML for user content. Trim, limit length, collapse repeated blank lines. |
| SEC-A5 | Return 404 (not 403) when a user requests another user’s order, application or private data, so existence is not leaked. |
| SEC-A6 | Rate-limit posting actions per user (questions, reviews, reports, applications) in the service layer; limits live in lib/config.ts. |
| SEC-A7 | Server-only modules start with import 'server-only' so they can never be bundled into the browser. |
| SEC-A8 | The dev store and demo sign-in refuse to run in production builds, with a test that proves it. |
| SEC-A9 | Admin actions require a reason and write an AuditLog row in the same operation. |
| SEC-A10 | Seller views of buyer data show only name, delivery address and phone, only for their own paid seller orders (spec BR-19). |

## 11.1 Code style for this repo

- Read node_modules/next/dist/docs/ before using Next.js APIs (the project’s AGENTS.md requires it; this Next.js version differs from older ones).

- Server components by default. Client components only for forms and interactive parts, kept small, in the feature folder.

- Forms reuse Field and TextArea from components/forms/fields.tsx and the existing error style (aria-invalid, role="alert" summary). Use useActionState with server actions; disable the button while submitting.

- Every list page has loading (skeleton), empty, error and success states, as the existing pages do.

- Functions ≤ 40 lines, files ≤ 300 lines. Names say intent: approveApplication, assertShopOwner, hideContent.

- No magic numbers: limits, thresholds and days go in lib/config.ts.

- Tokens and icons only from app/globals.css and components/ui/icons.tsx; add any new icon in the same hand-drawn style.

- Accessibility: labelled fields, keyboard-usable tables and menus, focus moved to the result message after submit, confirmation dialog for destructive admin actions.

# 12. Tasks for Claude Code (in order)

Each task: what to read first, the prompt to paste (after the session block in Section 0), and acceptance criteria. Move on only when lint, type-check and tests pass.

## C01 — Foundation: server layer, dev store, demo sign-in

Read first: Sections 6, 7, 11; D-01, D-05

Prompt to paste:

Inspect first and list files. Then: add zod. Create lib/server/ with errors.ts, auth.ts (requireUser, requireRole, assertShopOwner, canPost), store/dev-store.ts (JSON file in .data/, atomic writes, refuses to run in production) and store/seed.ts that seeds users, shops, products, demo orders and the existing reviews (as linked Review rows) from lib/data/. Extend lib/types.ts with the Section 6 types. Change getSession() to read a user ID from the demo cookie and load the user from the store. Add a 'Demo accounts' panel to /signin (development only) with one button per seed user. Fix D-01 (broken quote characters in app/shop/[shopSlug]/page.tsx).

Acceptance criteria:

- npm run dev seeds .data/dev-store.json on first run

- Each demo button signs in as that user; the header shows the right menu

- A test proves the store and demo panel are disabled when NODE_ENV is production

- Shop page quotes show “ and ”

## C02 — Account area and profile (FR-1)

Read first: FR-1, D-02, D-03

Prompt to paste:

Inspect first. Build app/account/layout.tsx (requireUser, side menu ≥ 768px, tabs below) and app/account/page.tsx with the role-aware profile from FR-1. Edit name and phone through a server action with a zod schema. Add 'Admin panel' to accountLinks() for ADMIN. Create placeholder pages for /account/orders, /account/addresses, /account/questions so no menu link returns 404.

Acceptance criteria:

- Each seed user sees the correct cards for their role

- Signed-out visit redirects to /signin?next=/account

- Invalid phone shows an inline error; valid edit persists after reload

- No account menu link returns 404

## C03 — Catalogue reads through repositories

Read first: RULE-P4, RULE-S4

Prompt to paste:

Inspect first. Move lib/catalogue.ts and pages that import lib/data/* to the products and shops repositories. Filter to ACTIVE products of ACTIVE shops everywhere (catalogue, search, suggestions, shop page, product page 404, related items, makers). Keep the existing UI unchanged.

Acceptance criteria:

- Existing pages look the same

- Suspending the seeded shop in the store hides its items everywhere (test)

- Existing tests still pass

## C04 — Apply to sell (FR-2a)

Read first: FR-2a, RULE-A1, Section 8.1

Prompt to paste:

Inspect first. Build /sell/apply (customers only) with the FR-2a fields, zod validation and a server action that creates a PENDING application; /sell/apply/submitted confirmation; application status card on /account. Point the 'Apply to sell' buttons on /sell and the register page's seller path here.

Acceptance criteria:

- A second application is refused while one is open (RULE-A1 test)

- Signed-out user is sent to register then back to /sell/apply

- Status shows on /account

## C05 — Admin applications and seller management (FR-4, FR-10)

Read first: FR-4, RULE-A2, RULE-A3, RULE-M5, Section 8.1–8.2

Prompt to paste:

Inspect first. Build app/admin/layout.tsx (requireRole ADMIN), /admin dashboard counts, /admin/applications with approve, reject, request changes (reason required, confirmation dialog), /admin/sellers with suspend, reinstate, verify, close. Approval is atomic (role SELLER + shop DRAFT). Every action writes an AuditLog row; build /admin/audit-log (read-only, filters).

Acceptance criteria:

- Customer or seller visiting /admin is redirected

- Approve turns the applicant into a seller with a DRAFT shop (test)

- Suspend hides the shop immediately (test)

- Every action appears in the audit log with reason

## C06 — Seller dashboard and shop set-up (FR-2b)

Read first: FR-2b, RULE-S1 to RULE-S3

Prompt to paste:

Inspect first. Build app/seller/layout.tsx (requireRole SELLER), /seller with the set-up checklist and counts, /seller/shop edit form. Shop is always loaded by ownerId. Slug rules from RULE-S2. Shop becomes ACTIVE when RULE-S3 is met.

Acceptance criteria:

- Seller A cannot load or edit Seller B's shop (test)

- Reserved slugs are refused

- Shop goes ACTIVE only when the checklist is complete

## C07 — Post and manage items (FR-2c, FR-9)

Read first: FR-2c, RULE-P1 to RULE-P3, Section 8.3

Prompt to paste:

Inspect first. Build /seller/products (list, archive), /seller/products/new and /[id]/edit with variants, images (URL + alt text for now), customization fields and Save draft / Submit. Apply RULE-P2 for review. Build /admin/products to approve, reject (reason) and remove items.

Acceptance criteria:

- Each missing required field blocks Submit with a clear message (RULE-P1 tests)

- New shop's item waits for approval; after 3 approved, items publish directly

- Approved item appears on the shop page and in search

## C08 — Orders and verified reviews (FR-6, FR-3a, FR-18)

Read first: FR-3a, FR-6, RULE-R1 to RULE-R4, D-06, D-07

Prompt to paste:

Inspect first. Build /account/orders and order detail from seeded demo orders. Add 'Write a review' for delivered items (form on the order page and on the product page for eligible users). Product and shop pages read reviews from the repository, show 'Verified purchase' only when linked to an order item, use review IDs as keys. Add seller reply on /seller/reviews.

Acceptance criteria:

- Non-buyer cannot review (RULE-R1 test)

- Second review of the same order item is refused

- Seller cannot review own item and can reply once

- Average rating counts only visible reviews

## C09 — Questions to the seller (FR-3b)

Read first: FR-3b, RULE-Q1 to RULE-Q4

Prompt to paste:

Inspect first. Add the 'Questions about this item' section to the product page (server-rendered thread, client form). Ask action for signed-in users; answer action for the owning seller or admin. Block contact details (RULE-Q4). Build /seller/questions (unanswered first) and /account/questions. Notify asker and seller.

Acceptance criteria:

- Customer cannot answer; other sellers cannot answer (tests)

- Question with a phone number or URL is refused with a clear message

- Seller cannot ask on own item

- Rate limit of 5 per hour enforced

## C10 — Reports and moderation (FR-5, FR-8, FR-16)

Read first: FR-5, FR-8, RULE-M1 to RULE-M5, Section 8.4

Prompt to paste:

Inspect first. Add 'Report' to items, shops, reviews, questions and answers. Build /admin/moderation (one queue, filters, hide, restore, delete with reason, reply as CeyLiving), /admin/reports, /admin/users (mute 7/30 days, ban, lift). Auto-hide at 3 open reports. canPost() checks mute and ban.

Acceptance criteria:

- Muted user cannot post but can still buy (test)

- Admin cannot ban another admin (RULE-M5 test)

- Hidden content disappears publicly and shows 'hidden by moderator' to its author

- Every action has an audit row

## C11 — Seller order handling (FR-7)

Read first: FR-7, spec BR-07, BR-19

Prompt to paste:

Inspect first. Build /seller/orders with the spec's status machine (accept, in progress, dispatched with courier and tracking, cancel with reason). Customer confirms delivery on the order page, which unlocks reviews. Buyer contact shown only per SEC-A10.

Acceptance criteria:

- Invalid transitions return a clear error (table-driven test)

- Seller sees only own orders

- Confirming delivery enables the review button

## C12 — Notifications (FR-11)

Read first: FR-11, RULE-N1

Prompt to paste:

Inspect first. Add a bell to the header (signed-in only) with unread count, a small dropdown of the latest 5 and /account/notifications. Mark as read on open. Services already create notifications; wire the remaining events.

Acceptance criteria:

- Unread count updates after an action

- A user cannot read another user's notifications

- Bell is keyboard accessible and fits at 375px

## C13 — Hardening and handover

Read first: Section 11, Definition of Done

Prompt to paste:

Inspect first. Add an end-to-end test script that walks the full journey: customer applies → admin approves → seller sets up shop and posts item → admin approves item → customer buys (demo order) → delivered → customer reviews → another customer asks → seller answers → customer reports → admin hides. Update README with the new routes, demo accounts and the plan to replace repositories with the API.

Acceptance criteria:

- Journey test passes

- README lists every new route and demo account

- lint, typecheck and test all pass

# 13. Testing Plan

| Level | What | Tool / location |
| --- | --- | --- |
| Unit | Every service rule (RULE-*), status transition tables, slug generator, contact-detail filter, zod schemas | Vitest, lib/server/**/*.test.ts |
| Permission | For every server action: guest, wrong role, other seller and right owner (4 cases each) | Vitest, one table-driven test per action file |
| Component | Forms show field errors, disable while submitting, show result; Q&A thread and review form states | Vitest + Testing Library (already installed) |
| Journey | The full path in task C13 | Vitest against the services, or Playwright if added later |
| Manual | Each demo account at 375px, 768px, 1280px; keyboard only; screen reader labels on admin tables | Checklist in the pull request |

# 14. Definition of Done (every task)

- Inspect step done and file list approved before coding.

- npm run lint, npm run typecheck, npm test pass; new rules have tests named with their IDs.

- Every server action: requireUser/requireRole, zod validation, ownership from the database, audit row for admin actions.

- No raw hex colours, no new dependencies besides zod, no any, no unrelated file changes.

- Loading, empty, error and success states present; works at 375px; keyboard accessible.

- README updated when routes, demo accounts or setup change.

# 15. Decisions to Confirm Before Starting

| Decision | Recommended | Alternative |
| --- | --- | --- |
| Build these features on a dev JSON store now, or build the NestJS API and database first | Dev store now (Section 7.4): fastest way to see and test the flows; repositories are swapped later | API first (spec T02–T04): no throw-away store, but weeks before anything is visible |
| Who answers product questions | Only the shop’s seller (and admin) | Let other buyers answer too (more answers, more spam risk) |
| First items of a new shop need approval | Yes, first 3 items (RULE-P2) | Approve every item, or none |
| Auto-hide threshold for reported content | 3 open reports | Any number in lib/config.ts |
| Waiting time before a rejected applicant can re-apply | 30 days | Any number in lib/config.ts |
| Add zod | Yes (validation on every action, shared with the future API) | Hand-written validation (more code, easier to miss a case) |

Reminder.  The demo sign-in and JSON store make the features visible and testable. They are not secure enough for real customers. Real accounts (Better Auth, spec T04), a real database and PayHere payments are still required before launch.